## Team Planning

Team Name: #25

Sprint Summary

Sprint #: 4

Date: 3/10/26

Product Owner: Jairo Zapata

Scrum master: Dereck Zolotoff

Developer 1: Anna Zaidze

Developer 2: Bibek Yadav

Stories Pulled Into Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a team, we wanted to complete feature-branch PRs and merge all finished endpoints into the main branch so that the project is stable and integrated. (Carryover from Sprint 3) | Planned | Team | 6 |
| 2 | As a Product Owner, I want to implement Book Browsing & Sorting endpoints so users can filter/sort and update book pricing by publisher. | Planned | Jairo | 8 |
| 3 | As a developer, I want to complete shopping cart endpoints so users can add books and retrieve cart items without errors. (Carryover from Sprint 3) | Planned | Anna | 8 |
| 4 | As a Scrum Master, I want to complete book details endpoints so users can retrieve detailed book info reliably from the database. (Carryover from Sprint 3) | Planned | Dereck | 8 |
| 5 | As a team, we each want to create UML diagrams (Use Case, Sequence, Class) of our parts in the project, so that the system design is clearly documented. | Planned | Team | 5 |
| 6 | As a team, we want to run a full Postman smoke test across all endpoints so we can confirm everything works before the demo/video. | Planned | Team | 3 |
| 7 | As a developer, I want to validate and debug all REST endpoints across features so that the system works correctly after integration. | Planned | Bibek | 4 |

Sprint Goal: What are items/concept that you hope to accomplish in this sprint?

The goal of this sprint is to complete any remaining REST endpoint implementation from sprint 3 (Shopping Cart + Book details + book Browsing & sorting), fully test endpoints using Postman, merge all completed feature branches into the main branch, and produce the required UML diagrams and sprint demo deliverables.

Total Estimated Velocity: 42

Story Details

StoryID: Story# 1

Title

As a team, we want to complete feature branch PRs and merge all finished endpoints into main so that the project is stable and integrated.

Acceptance Criteria:

- PRs exist for each feature branch

- Merge conflicts resolved

- Code is reviewed before merging

- Main runs successfully (no startup errors)

Estimate: 6 hours

Acceptance Test Cases:

- GitHub shows merged PRs

- Main starts locally, and endpoints respond in Postman

___________________________________________________________________________________________

StoryID: Story# 2

Title

As a developer, I want to implement Book Browsing & sorting endpoints so users can filter/sort and update book pricing by publisher.

Acceptance Criteria:

- Endpoint works for books by genre

- Endpoint works for top sellers (top 10)

- Endpoint works for rating >= X

- Endpoints work for discount books by the publisher (bulk update)

- All return JSON and pull from DB

Estimate: 8 Hours

Acceptance Test Cases:

- GET /books?genre=Fantasy returns matching list

- GET /books/top-sellers returns <= 10 sorted by sales

- GET /books?minRating=4.0 retrusn rating >= 4.0

- PATCH /books/discount?publisher=Penguin&percent=10 updates prices (verifbefore/afterer)

___________________________________________________________________________________________

StoryID: Story# 3

Title

As a developer, I want to complete the shopping cart REST endpoints so that users can add books to their cart and retrieve cart items without errors.

Acceptance Criteria:

- POST add-to-cart endpoint works

- GET cart items by user works

- Data persists in the database

- Returns JSON and persists to DB

- Endpoint tested successfully in Postman

Estimate: 8 Hours

Acceptance Test Cases:

- POST /cart/add adds item

- GET /cart{userID} returns items and matches DB rows

___________________________________________________________________________________________

StoryID: Story# 4

Title

As a developer, I want to complete the book details endpoints so that users can retrieve detailed book info reliably from the database.

Acceptance Criteria:

- Book details endpoint returns full info from DB

- Input validation works (missingID/ISBN returns appropriate response)

- Returns JSON

- Data comes from the database

Estimate: 8 Hours

Acceptance Test Cases:

- GET /book/{id} returns expected book fields

- InvalidID returns error response (or empty with correct status)

___________________________________________________________________________________________

StoryID: Story# 5

Title

As a team, we each want to create UML diagrams of our parts in the project, so that the system design is clearly documented.

Acceptance Criteria:

- A use case diagram includes an actor, a system boundary + use case

- A sequence diagram includes actors, lifelines, activation boxes, and messages.

- A class diagram includes key entities and classes for features.

Estimate: 5 Hours

Acceptance Test Cases:

- Diagrams exported and added to submission folder

___________________________________________________________________________________________

StoryID: Story# 6

Title

As a team, we want to run a full Postman smoke test across all endpoints so we can confirm everything works before the demo/video.

Acceptance Criteria:

- A postman collection exists for all endpoints

- All endpoints are tested

- All requests return expected status + JSON

- No critical errors remain

Estimate: 4 Hours

Acceptance Test Cases:

- Postman collection run shows all green (or only known minor issues documented)

___________________________________________________________________________________________

StoryID: Story# 7

Title

As a developer, I want to validate and debug all REST endpoints across features so that the system works correctly after integration.

Acceptance Criteria:

- Endpoints are tested in Postman

- Responses match expected output

- Integration issues are identified and fixed

- Endpoints work correctly after the merge into the main

Estimate: 4 Hours

Acceptance Test Cases:

- All endpoints return valid JSON responses

- No critical errors during integration testing

- Postman results confirm correct behavior