## Team Review

Team Name: #25

_________________________________________________________________________________________

Sprint #: 4

Date: 3/20/26

Product Owner: Jairo Zapata

Scrum master: Dereck Zolotoff

Stories Completed in Sprint

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | As a team, we wanted to complete feature-branch PRs and merge all finished endpoints into the main branch so that the project is stable and integrated. (Carryover from Sprint 3) | Planned | Team | 6 |
| 2 | As a Product Owner, I want to implement Book Browsing & Sorting endpoints so users can filter/sort and update book pricing by publisher. | Planned | Jairo | 8 |
| 3 | As a developer, I want to complete shopping cart endpoints so users can add books and retrieve cart items without errors. (Carryover from Sprint 3) | Planned | Anna | 8 |
| 4 | As a Scrum Master, I want to complete book details endpoints so users can retrieve detailed book info reliably from the database. (Carryover from Sprint 3) | Planned | Dereck | 8 |
| 5 | As a team, we each want to create UML diagrams (Use Case, Sequence, Class) of our parts in the project, so that the system design is clearly documented. | Planned | Team | 5 |
| 6 | As a team, we want to run a full Postman smoke test across all endpoints so we can confirm everything works before the demo/video. | Planned | Team | 3 |
| 7 | As a developer, I want to validate and debug all REST endpoints across features so that the system works correctly after integration. | Planned | Bibek | 4 |

Stories NOT Completed in Sprint

None. All planned stories for Sprint 4 were completed.

Total Velocity: 42

Sprint Goal: Where are all the sprint goals achieved?

The sprint goal was successfully achieved. The team completed all remaining REST endpoint implementations carried over from Sprint 3, including Shopping Cart and Book Details. Additionally, Book browsing & Sorting endpoints were implemented and verified. All endpoints were tested using Postman, and a full smoke test was performed to confirm correct functionality and JSON responses. All feature branches were successfully merged into the main branch, and integration issues were resolved. The team also completed UML diagrams to document their own system designs and prepared for the sprint demo deliverables.

How were AI assistants used in this sprint? (Repeat the following for each team member who used AI)

-Jairo Zapata: Used AI to assist with documentation wording

-Bibek Yadav: Used AI in debugging Spring boot + PostgreSQL configuration issues

-Anna Zaidze: Used AI to help draft Postman requests/tests and standardize endpoint expectations.